## Slide 1
MILESTONE 1 : 50% COMPLETE
SITE Assets Monitor
Core AI Perception & Equipment Re-ID System — Progress Update
Author / Engineer: Dhruvaveer (AI Perception Specialist)
Agenda: 1. Core Engine Built • 2. System Design Flow (Phase 1 vs 2) • 3. Orbbec Camera • 4. Next Steps
Notes: Hi team. Today I want to give you a clear, concise update on the SITE Assets Monitor perception system. We have reached our 50% milestone: the core AI perception engine—including object detection, quality gating, and vehicle re-identification—is fully built, tested with 77 passing unit tests, and verified end-to-end. Today I will also walk through our two-phase operational design—showing exactly how the human walkthrough enrollment works versus ongoing autonomous robot monitoring, followed by our camera validation and next steps.

## Slide 2
DEVELOPMENT PROGRESS
Current Developments: Core AI Engine Complete
Full end-to-end perception pipeline built, tested, and passing 77 automated test suites.
1. Image Quality Gating
Pre-Filter Guard
Automatically evaluates brightness, blurriness, and solar glare. Drops unviable frames early so corrupted images never pollute the database or trigger false positives.
2. Heavy Equipment Detection
YOLOv8 Detection Engine
Accurately localizes site machinery (trucks, excavators, cranes, loaders) with tight bounding boxes, high confidence scoring, and configurable detection thresholds.
3. Equipment Re-ID (Identity)
OSNet Deep Feature Matcher
Moves beyond simple detection to identify specific units (e.g. 'Truck #04' vs 'Truck #02'). Extracts deep visual feature embeddings and compares them using cosine similarity.
4. Reference Store & Evidence
Audit Database & Logger
Stores enrolled equipment signatures, clusters unknown vehicles, and automatically captures timestamped crop photos + JSON metadata logs for complete accountability.
✓ Quality & Stability Verified: 77 Unit Tests Passing (100% test pass rate across Quality, Detection, Re-ID, and Reference Store)
Notes: Here is what is completely built and functional right now: First, an image quality gating filter that rejects blurry or glare-blinded images. Second, a custom YOLOv8 detector for construction machinery. Third, our Re-ID engine using OSNet—this allows the system to recognize specific assets, like distinguishing Truck #04 from Truck #02. Fourth, a persistent reference store that logs cropped photos, timestamps, and metadata. Most importantly, the entire codebase has 77 automated unit tests, and all 77 are passing cleanly.

## Slide 3
SYSTEM ARCHITECTURE
System Design Flow: Operational Architecture
Visual end-to-end pipeline: Phase 1 Enrollment creates Ground Truth; Phase 2 Autonomous Patrol verifies it.
Notes: This diagram illustrates the full system operational workflow. At the top is Phase 1: Human Walkthrough, which is a one-time onboarding setup where a human guides the robot to capture and lock the site's ground truth database. At the bottom is Phase 2: Autonomous Patrol, where the robot drives ongoing patrol routes, detects equipment in real time, matches visual fingerprints against the locked database, and compares current real-world positions with stored positions to trigger instant movement alerts.

## Slide 4
OPERATIONAL BREAKDOWN
Operational Phases: Setup vs. Autonomous Patrol
Clear separation between one-time baseline enrollment and continuous automated site monitoring.
PHASE 1: Human Walkthrough
One-Time Setup & Baseline Enrollment
• When It Happens: Day 1 site deployment, or when new contractor machinery arrives.
• Human Operator Role: Guides the robot or carries camera past all parked machinery.
• Multi-Modal Capture: Orbbec camera records RGB image while robot SLAM/GPS logs precise (X,Y) coordinates.
• Fingerprint Extraction: YOLOv8 detects asset; OSNet extracts invariant 512D Re-ID embedding.
• Database Lock: Stored as Ground Truth: [Asset ID, Class, Stored Pose, Embedding, Crop Photo]. No false alerts possible.
PHASE 2: Autonomous Patrol
Continuous Ongoing Monitoring & Verification
• When It Happens: Continuous daily/hourly autonomous patrol missions without human intervention.
• Real-Time Re-ID Matching: Robot scans equipment; compares live 512D embedding against the locked Phase 1 database.
• Spatial Verification: Computes live equipment coordinates using depth stream + robot pose. Compares against registered location.
• Outcome A : In Place: Distance Delta ≤ 3.0m → 'ASSET IN PLACE'. Logged cleanly with timestamp.
• Outcome B : Relocation Alert: Distance Delta > 3.0m → 'ALERT: ASSET MOVED'. Dispatches old vs new coordinates + crop evidence to dashboard.
Notes: To make the operational design crystal clear: In Phase 1, an operator walks the robot through the site just once. The system spots each excavator, crane, or truck, records its GPS coordinates, generates a 512-dimensional fingerprint, and locks this into the reference database as Ground Truth. In Phase 2, the robot patrols autonomously. Every time it spots equipment, it identifies who it is using Re-ID, calculates where the machine is, and compares that to the Phase 1 baseline. If it is within 3 meters, it logs 'In Place'. If it has moved past 3 meters, it immediately raises an alert with the new coordinates and evidence photos.

## Slide 5
VERIFIED DEMO
Pipeline Architecture & Live Verification
Visual proof of equipment identification, audit cropping, and end-to-end execution.
End-to-End Processing Flow
• Raw Video / Camera Frame: Ingested via ROS2 topic (e.g. /camera/color/image_raw).
• Quality Guard: Evaluates sharpness, exposure, glare. Drops bad frames in <3ms.
• YOLOv8 Detection: Generates bbox, class label ('Truck'), and detection confidence (99%).
• OSNet Feature Extractor: Extracts 512-dim visual embedding vector from vehicle crop.
• Reference Matcher: Computes cosine distance against known gallery: matches known asset or flags 'UNKNOWN'.
• Evidence & Audit Logger: Saves full image, cropped asset, timestamp, and JSON audit log.
Actual Demo Output: Detection & Cropped Evidence
Demo Execution (`scripts/demo_reid.py`):
✔ Tested with single and multi-vehicle frames.
✔ Accurate bounding boxes generated at 99% & 93% confidence.
✔ Zero memory leaks, self-contained reference database.
✔ Ready to accept live camera streaming.
Notes: Here is the visual proof from our test suite. On the left is the exact step-by-step pipeline from raw frame intake to audit logging. On the right is the actual output from our test run: our YOLOv8 model detects the vehicle with 99% confidence, and our Re-ID pipeline crops the vehicle and compares its visual signature against the site database. The system has been verified using scripts/demo_reid.py and is ready for live stream integration.

## Slide 6
HARDWARE VALIDATION
Hardware Assessment: Orbbec Gemini 2 XL PoE
Technical validation for sunny outdoor environments & robot integration.
Why It's a Strong Fit for the Robot
• Outdoor Sunlight Resilience: Unlike standard structured-light cameras that get blinded by the sun, the Gemini 2 XL uses active stereo depth, making it stable under outdoor solar IR.
• PoE (Power over Ethernet): Single ruggedized Ethernet cable supplies both power and data. Prevents loose USB connectors or ribbon-cable failures on a vibrating robot chassis.
• Extended Range: Offers reliable depth from 0.2m up to 5m+, perfect for large construction equipment patrol.
• Official ROS2 SDK: Official Orbbec ROS2 driver publishes standard sensor_msgs/Image topics out-of-the-box.
Perception Integration Compatibility
• 100% Pipeline Compatible: Our YOLOv8 + OSNet pipeline takes standard RGB frames. We subscribe directly to `/camera/color/image_raw` with zero pipeline rework.
• Depth-Enhanced Spatial Bounding: The aligned depth stream will allow us to filter out background objects and measure exact real-world distance to detected machinery.
• Network Topology: PoE allows placing the camera anywhere on the chassis while routing cleanly into the onboard compute switch.
• Decision Item: Approved from AI perception standpoint. Ready to integrate once hardware is ordered / delivered.
Notes: Regarding the camera proposed by the team lead: I reviewed the Orbbec Gemini 2 XL PoE datasheet thoroughly. It is an excellent choice for three reasons: First, it handles harsh outdoor sunlight much better than indoor depth cameras. Second, PoE eliminates loose USB cable disconnects on a moving robot. Third, it is 100% compatible with our perception software—we subscribe directly to its ROS2 RGB image stream, and we can use its depth channel to compute real-world distance to equipment. From the AI side, this gets a clear green light.

## Slide 7
ACTION ITEMS
Current Needs & Confirmations (The Asks)
Key inputs required from the robotics team to proceed smoothly into Phase 2.
1. Real Site Photos / Rosbag
Data for Calibration
A small sample of real site footage (or 10-15 phone photos of your actual equipment on site). This allows us to tune cosine similarity thresholds and calibrate detection for actual dust, shadows, and lighting.
Status: Pending Team Input
2. ROS2 Topic Specifications
Interface Alignment
Confirm your robot's ROS2 naming conventions (e.g. `/camera/color/image_raw`, `/patrol/robot_pose`) and preferred alert topic schema so our ROS2 wrapper publishes exactly what navigation expects.
Status: Pending Team Input
3. Milestone 1 Sign-Off
Progress Confirmation
Formal review and sign-off for the completed Core Perception Engine (detection, Re-ID, reference store, and 77 passing unit tests) to release the Milestone 1 deliverable.
Status: Pending Team Input
Notes: To keep our momentum going, here are the 3 key things I need from the team: First, sample site photos or a short rosbag recording so I can calibrate our Re-ID similarity thresholds against actual site lighting and dust. Second, confirmation of the ROS2 topic names and alert message formats your navigation system expects. Third, sign-off on Milestone 1, which confirms the core perception engine meets your expectations.

## Slide 8
ROADMAP
Next Steps & Phase 2 Roadmap
Target deliverables for the upcoming development cycle.
Upcoming Engineering Tasks (Week 2)
• ROS2 Node Wrapper: Package the perception engine into `site_asset_monitor_node` with standard ROS2 publishers and subscribers.
• Movement & Dwell Tracking: Integrate temporal tracking to identify whether equipment is moving or stationary across patrol passes.
• ONNX Runtime Optimization: Export OSNet and YOLO to ONNX with INT8/FP16 quantization for low-latency inference on the robot compute.
• Live Orbbec Stream Testing: Validate image intake directly with the Orbbec ROS2 driver as soon as hardware is available.
Summary & Open Discussion
✔ Milestone 1 is ready, verified, and backed by 77 automated tests.
✔ System operation flow (Phase 1 Enrollment vs Phase 2 Patrol) is clearly defined.
✔ Camera choice (Orbbec Gemini 2 XL PoE) is validated and ready for integration.
✔ Clear path forward for ROS2 packaging and robot deployment.
✔ Questions & Feedback: Let's discuss data availability, timeline, and next milestones.
Notes: To summarize: Our next immediate step is wrapping the perception engine into a ROS2 node, adding movement and dwell time tracking, and optimizing our models for low latency. Everything is on schedule, the foundation is rock solid, and I'm ready to answer any questions or discuss your feedback. Thank you!